# ST. COLUMBA’S PARISH PASTORAL COUNCIL

# Maintenance and Fabric Sub-committee Specific Major Maintenance Work 2019

|  | Item | Contractor | Priority | RESP | Comments |
| --- | --- | --- | --- | --- | --- |
| 24 | Convent double glazing Ground floors | B&M | High 2019 |  | See quotes 2015 Phase 3 Complete in 2019 |
| 67 | PV Solar panels church |  | Long term |  | Investigate |
| 80 | Parking outside halls |  | On hold | NKR | Remove wall, lower pavement CEC refused PP |
| 92a | Show all safety features on CAD | MaFT | medium | PJW | Agreed with Mike |
| 110 | Altar Reredos redesign | Ormsby of Scarisbrick | High | Fr K PJW/PW | Tabernacle Mensa Ht, Gradine width, big 6 candles, |
| 111 | Refurbish main hall kitchen |  | 2020 | PJW | Subcommittee with Isobel d’I |
| 113 | Update Church laundry room | Out for quotes | 2019 | PJW | Emergency route and Mice problem |
| 115 | Security system for church |  |  | FrK/PJW | Methodology not decided |
| 116 | Make Church, Pres. Halls, vermin proof |  | ongoing | PW | Survey required, will we ever be free? |
| 117 | Sort out storage in hall green room and disabled toilet areas | MaFT | low | CMc??? | Proposal required |
| 118 | Organ Refurbishment |  | Ongoing |  | Long term, blowers, resupport stops pipes, electrics |
| 119 | Hall lobby redecorate, update |  | 2020? |  | See also safety assessment, do with kitchen? |
| 120 | Plan for glory hole behind confessional | MaFT |  |  | Some items to store |
|  | Long term monitor no forward action as yet |
| 7 | Spalling South Wall Hall stonework |  | Long Term leave/monitor |  | Spalling sandstone onto main hall roof and valley. Historic Scot. & GP, be careful not to cause more problems. |
| 31 | Insulate Church nave roof |  | Long term |  | Check for grants |
| 32 | Insulate Convent roof |  | Long term |  | Check for grants, do when roof is replaced? |
| 101 | Convent Flat roof |  | Long term |  | Original Copper roof, insulate when replacing |
| 102 | Upper Halls Flat roof |  | Long term |  | Felt roof with header tanks |
| 103 | Main hall ridge roof |  | Long term |  | Lightweight composite tiles (asbestos check req’d??) |
| 71 | External harling Halls |  | low |  | Monitor |

# PJW16/01/2019